Salesforce Connector — Status Report

Where the Salesforce connector stands, against the "Connect a Source" requirements (PRD-CDS-001).  ·  16 June 2026

The short version

We set out to let a customer connect their Salesforce account the same way "Sign in with Google" works, and then read their data into Auditify. That part is built and has been tested on a real Salesforce account.

In the live test: the user logged in through the browser, we listed all 743 tables in their account, and we pulled real records out into a file. No passwords are ever shared with us, and we only ever read data.

A few pieces from the requirements still need to be built on the server side, and one promise in the requirements cannot be delivered exactly as written because of how Salesforce works. Both are explained below.

What works today (tested on a real account)

•	
      Connect by logging in — the customer signs into Salesforce in their browser and approves access, just like "Sign in with Google". We never see their password.

•	
      See all their tables — we show the full list of tables in the account (743 in the test account, including their custom ones).

•	
      See how big each table is — we can show the number of rows in a table.

•	
      Read the actual data — we pull the records out into a file, ready for Auditify.

•	
      Stay connected over time — if the login expires, it reconnects on its own. No need for the customer to log in again. (Confirmed: a 3-day-old login refreshed automatically.)

•	
      Disconnect cleanly — when a customer removes the connection, access is fully revoked at Salesforce, not just forgotten on our side.

•	
      Works across environments — Production, Sandbox, and company-specific Salesforce web addresses are all supported.

Still to build (server-side work)

These are straightforward and expected — they live in the Auditify backend, not in the connector itself, because they need a database and a scheduler:

What

Why it's separate work

Remember multiple connections and their settings (name, environment, last synced)

Needs a database to store them per customer

Store each customer's access securely

Production must keep the access keys encrypted

Scheduled syncs (e.g. every day, every 6 hours)

Needs a scheduler; today the connector runs when asked

Live, "as-it-changes" syncing

The most advanced sync mode; needs extra Salesforce setup. We have a simpler date-based version today.

The on-screen connection cards (rename, add another, delete)

Frontend screens plus the database above

Good news: the connector already does the underlying work for all of these. The server side mainly needs to save the connections and run them on a schedule.

One thing that needs a decision (not an engineering task)

The requirements say the approval screen should show only "read-only" permissions, and that editing or deleting is never requested.

Salesforce does not offer a read-only-only permission for this kind of access. The only available permission grants read and write, and Salesforce's own approval screen simply says "Manage user data via APIs." Our connector only ever reads — but Salesforce itself will not display a read-only-only request.

Three ways to handle it:

•	
      Recommended — connect with a read-only Salesforce user. Ask the customer to log in with a Salesforce account that is set to read-only. Then Salesforce itself blocks any writing. Strongest guarantee.

•	
      Keep it simple. Leave it as is and tell customers plainly: "Auditify only ever reads your data; it never changes it." True of our code, but not enforced by Salesforce.

•	
      Adjust our wording. Update what our screens say so they match what Salesforce actually shows, instead of promising a read-only-only list.

For QA: the test that checks "only read-only permissions are requested" cannot pass for Salesforce as currently written. It should be updated to match whichever option above we choose, or marked as not-applicable for Salesforce.

Recommendation

•	
      The connect → see tables → read data flow is ready to use today.

•	
      Please decide the read-only approach (option 1 recommended) so QA can finalise.

•	
      Plan the server-side work (saving connections, then scheduling) for the full end-to-end experience.